## Slide 1
Step 1
Project Kick off and
requirement gathering
Step 2
Design and Architecture
Step 3
Development of core features
Step 4
Testing and Quality Assurance
Step 5
Deployment Preparedness
Step 6
Launch and support
Week 1
Week 2
Week 3
Week 4
Week 5
Week 6
Week 7
Week 8
Week 9
Week 10
Finalize project scope, Objectives and Deliverables
Requirement Gathering and User Persona definition
Develop Project plan and timeline
Design the overall architecture for integrating Adobe Analytics and Adobe Target with AEM.
Develop wireframes and design prototypes for personalized content experiences.
Review and approve design and architecture plans.
Implement Adobe Analytics for data collection and analysis.
Integrate Adobe Target for personalized content delivery.
Develop real-time customization features and basic user segmentation.
Conduct initial testing of core features and integrations.
Perform usability testing to ensure personalized content meets user needs.
Fix bugs and refine features based on testing feedback.
Prepare the deployment plan and conduct final reviews.
Set up monitoring and reporting tools for performance tracking.
Deploy the MVP to the live environment.
Monitor performance and user engagement metrics.
Provide post-launch support and address any immediate issues